| BINH DUONG WATER ENVIRONMENT JOINT STOCK COMPANY No: … /CPN.MT-BC | SOCIALIST REPUBLIC OF VIETNAM Independence - Freedom - Happiness ----------------- Thu Dau Mot, date … month … 2021 |
| --- | --- |

REPORT OF THE GENERAL DIRECTOR

SUMMARY OF BUSINESS ACTIVITIES IN 2020

& PLAN FOR 2021

To: ANNUAL GENERAL MEETING OF SHAREHOLDERS 2021

- REPORT ON BUSINESS PERFORMANCE IN 2020

- OVERVIEW

Right from the beginning of 2020, the Vietnam economy as well as the world has been heavily affected by the COVID-19 pandemic. However, thanks to proactive countermeasures at both central and local levels, the impact of the epidemic in our country is not as serious as in many other countries, Vietnam's macro-economy and fiscal are stable and is one of the few countries in the world do not face economic recession with GDP growth estimated at 2.91% in 2020.

In Binh Duong, due to the effect of the Covid-19 epidemic, the socio-economic development also faced many difficulties, almost all economic sectors and fields were negatively affected. However, with the timely guidance of BIWASE executive board, determined to overcome difficulties, turn challenges into opportunities through renovating management methods, increasing the application of online collection, speeding up basic construction and etc. To meet the water demand of the people, in 2020, BIWASE's water plants were invested to expand and promote their capacity right after being put into use as Tan Hiep Water Plant (capacity of 100,000 m3/day), Tan Uyen Water Plant (capacity 50,000 m3/day), Uyen Hung Water Plant (capacity 30,000 m3/day) and Chon Thanh Water Plant (capacity 30,000 m3/day).

With the strength of solidarity, unity, drastic leadership of the Board of Directors, Board of Management and the collective efforts of the employees, they have strived to complete the plan assigned in 2020 with results as follows:

- RESULTS OF PRODUCTION AND BUSINESS ACTIVITIES IN 2020

| No. | Content | Unit | In 2020 | In 2019 | Compare to 2019 (%) | Plan 2020 | Compare to Plan 2020 (%) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Total revenue | Billions dong | 3,156 | 2,631 | 120% | 3,150 | 100% |
| 2 | Total cost | Billions dong | 2,568 | 2,525 | 122% |  |  |
| 3 | Total profit before tax | Billions dong | 587 | 528 | 111% | 470 | 125% |
| 4 | Profit after tax | Billions dong | 527 | 465 | 113% |  |  |
| 5 | Submit the budget | Billions dong | 201 | 177 | 114% |  |  |
| 6 | Water consumption | m3 | 165,398,109 | 155,131,627 | 107% | 181,402,000 | 91.2% |
| 7 | Water supply connector | Customer | 27,685 | 30,254 | 91.5% | 35,000 | 79.1% |
| 8 | Water loss rate | % | 5.33 | 5.54 | -0.21% | 5.54 | -0.21% |
| 9 | Dividends for 2020 | % | 12 | 10 | 120% | 12 | 100% |

2.1. WATER PRODUCTION AND TRADING

- Turnover of water production in 2020: 1,855 billion VND. Achieved 88% of the plan for 2020 (VND 2,097 billion), an increase of 8.6% compared to 2019 (VND 1,707 billion).

- Water production: 176,023,178 m3, an increase of 7.1% over the same period in 2019 (164,378,473 m3) of which self-used water accounts for 2% (3,526,177 m3) for pipeline maintenance, flushing and cleaning, an increase compared to the same period in 2019 due to increased factory hygiene ... The amount of chemicals used such as lime, alum, chlorine ... used according to regulations and standards on drinking water treatment.

- Water consumption: 165,398,109 m3, reaching 91.2% of 2020 plan (18,402,000 m3). 6.6% increase compared to 2019 (155,131,627 m3)

- Water loss rate in 2020: 5.33%.

- Average power consumption for 01 m3 of water production is: 0.32 Kw/m3.

- Water connection to customers in 2020: 27,685 customers, detailed in the attached appendix.

- During the period, the total investment value of the construction of axial pipes and distribution pipes was funded by the development investment capital of the company: VND 78 billion, the works concentrated mainly in water supply branches such as Tan Hiep Water Plant, Thu Dau Mot, Thuan An, Tan Uyen, Di An ... Typically: water supply pipeline D4, zone 5B, Bau Bang Industrial Park; Pipeline D150, Lot B23, B31, road D12, residential area 5B, hamlet 5 - Lai Uyen commune, Bau Bang district; D90 pipeline, An Thanh 72 street (left), drilling D400 pipeline DT 743 road; left of DH410 road and left of D150 road on the left side of DH 409 road, Vinh Tan commune - Tan Uyen town; D110, D90, D63 water supply pipelines on roads in Quarter 3, My Phuoc ward - Ben Cat town; Line D110, group 4, alley 34/16A, Dang Van May street, Dong Chieu, Dat Cuoc commune DH 415, Dat Cuoc commune, Bac Tan Uyen district, ...

- The number of water supply pipes constructed and implemented in 2020 increased to 378,794 m. Specifically at the water supply branches as follows:

| No. | Branch name | Total | Number of pipelines to be executed in the period (m) | Note |
| --- | --- | --- | --- | --- |
|  |  |  | Grade 1 pipe: ≥ D600 | Grade 2 pipe: D300 <D600 | Grade 3 pipe: D110 <D300 | Distribution and axial pipes: <D110 |  |
| 1 | Complex WTP | 68,355 |  | 48 | 37,608 | 30,699 |  |
| 2 | Di An WTP | 30,880 |  | 30 | 23,220 | 7,630 |  |
| 3 | Thu Dau Mot WTP | 62,527 |  |  | 23,672 | 38,855 |  |
| 4 | Tan Uyen WTP | 34,436 |  | 1,165 | 16,756 | 16,515 |  |
| 5 | Thuan An WTP | 32,820 |  |  | 14,095 | 18,725 |  |
| 6 | Bau Bang WTP | 43,026 |  |  | 21,033 | 21,993 |  |
| 7 | Chon Thanh WTP | 100,828 | 17,294 | 12,388 | 36.109 | 35,037 |  |
| 8 | Dau Tieng WTP | 5,922 |  |  | 1,130 | 4,792 |  |
| Total | 378,794 | 17,294 | 13,631 | 173,623 | 174,246 |  |

2.2. ENVIRONMENTAL CLEANING WORK

* Garbage collection, transportation and treatment:

- Recorded revenue: 666 billion VND, reaching 93% of the plan assigned in 2020 (717 billion VND), reaching 100% compared to 2019 (666 billion VND).

- The volume of garbage received in 2020: 884,257 tons, an increase of 5% compared to 2019 (840,487 tons) and leachate 268,829 m3, reaching 96% compared to 2019 (279,113 tons), the average of receiving and treating about: 2,422 tons/day and 735 m3/day of leachate. Classification of waste received in 2020 as following:

| No. | Type of waste | Weight (tons) | Proportion (%) |
| --- | --- | --- | --- |
| 1 | Domestic waste | 767,975 | 86.8 |
| 2 | None hazardous industrial waste | 82,232 | 9.3 |
| 2 | Hazardous sludge | 17,038 | 1.9 |
| 3 | Hazardous liquid waste | 4,942 | 0.6 |
| 4 | Hazardous solid waste | 11,134 | 1.3 |
| 5 | Hazardous medical waste | 936 | 0.1 |
|  | Total | 884,257 | 100 |

- Total number of customers of the Waste Treatment Branch so far is: 2,644 customers. In which, development in 2020 were 145 customers (as of December 31, 2019, there are 2,499 customers).

2.3. COLLECTION AND TREATMENT OF WASTE WATER

- Revenue in 2020 of wastewater treatment sector: VND 127 billion, reaching 97% of the plan assigned to 2020 (VND 131 billion). An increase of 44% compared to 2019 (88 billion VND).

- Up to now, the total amount of wastewater collected and treated at branches: 13,750,550 m3. An increase of 27% compared to 2019 (10,797,620 m3) with stable quality of treated wastewater, reaching grade A, QCVN 14: 2008/BTNMT. The total number of households connected with the wastewater network has reached 16,111 households.

* Summary table of wastewater treatment branches in the period

| No. | WWTP | Design capacity (m3/day and night) | The amount of water processed in the period (m3) | Average treatment volume (m3/day and night) | Production planned for 2020 (m3/day and night) | Achievement in 2020 (%) | Number of connections (customers) | Quantity of existing drainage pipes (Km) | Note (Operation start date) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Increase in period | Accumulated |  |  |
| 1 | Thu Dau Mot | 17,650 | 5,415,541 | 14,837 | 16,600 | 89.4 | 1,260 | 7,773 | 381 | 31/05/2013 |
| 2 | Thuan An | 17,000 | 3,719,880 | 10,191 | 12,000 | 85 | 1,189 | 3,838 | 290 | 21/04/2017 |
| 3 | Di An | 20,000 | 3,222,320 | 9,500 | 6,849 | 139 | 1,780 | 3,307 | 278 | 30/11/2018 |
| 4 | Tan Uyen | 15,000 | 1.392.809 | 3,805 | 3,300 | 115 | 1,010 | 1,193 | 118 | 01/04/2019 |
|  | Total | 69,650 | 13,750,550 | 38,333 | 38,749 | 99 | 5.239 | 16,111 | 1,067 |  |

3. BASIC CONSTRUCTION:

Currently, BIWASE is implementing 9 projects with a total investment value of 2,245 billion VND, under the contract: 2,053 billion VND, disbursing during the period is 883 billion VND and accumulating disbursement until 31/12/2020 reached 1,441 billion VND.

In general, the projects were implemented and disbursed on schedule, and the works were brought into full play as soon as they were put into use. Details of the progress of implementation and disbursement of projects and works in the period are shown in the attached Summary sheet.

In 2020, the company also basically completed 2 bidding packages to procure materials for ductile iron pipes and accessories using ADB's surplus capital under the project: Expanded Southern Thu Dau Mot water supply, capacity of 45,000 m3/day and night, with a total value of about 14.6 million USD, and a total of more than 57km of water supply pipeline to improve water supply capacity of BIWASE.

In addition, the long-term credit financing contract (ODA) has been completed and the government's non-guaranteed loan has been disbursed with a total capital of up to $16 million from the two largest international credit institutions in the region, that are the Asian Development Bank (ADB) and the Japan International Cooperation Organization (JICA) to invest in the construction and expansion of Tan Hiep water plant, the capacity increases by 100,000m3/day.

4. HUMAN RESOURCES - MANAGEMENT

By the end of 2020, the Company has a total of 1,107 employees, a decrease of 30 people compared to 2019 (1,137 people), the reason for the reduction of labor is mainly in the water bill collection department because the company switched to automatic number reading and online water bill collection, as well as applying automation at some production stages of the waste treatment branch. Personnel increase and decrease are as follows:

| No. | UNIT | TO 31/12/2019 | +/- IN THE PERIOD | TO 31/12/2020 | NOTE |
| --- | --- | --- | --- | --- | --- |
| 1 | Di An WTP | 134 | -9 | 125 |  |
| 2 | Complex WTP | 105 | -4 | 101 |  |
| 3 | Thu Dau Mot WTP | 60 | -1 | 59 |  |
| 4 | Thuan An WTP | 39 | -1 | 38 |  |
| 5 | Tan Uyen WTP | 60 | 0 | 60 |  |
| 6 | Chon Thanh WTP | 23 | -2 | 25 |  |
| 7 | Bau Bang WTP | 22 | -1 | 21 |  |
| 8 | Dau Tieng WTP | 8 | 0 | 8 |  |
| 9 | Phuoc Vinh WTP | 6 | 0 | 6 |  |
| 10 | Urban Service Branch | 31 | 2 | 33 |  |
| 11 | Waste Treatment Industry | 362 | -20 | 342 |  |
| 12 | Thu Dau Mot WWT Branch | 59 | -2 | 57 |  |
| 13 | Thuan An WWT Branch | 42 | -2 | 40 |  |
| 14 | Di An WWT Branch | 24 | -1 | 23 |  |
| 15 | Tan Uyen WWT Branch | 20 | 0 | 20 |  |
| 16 | Water Supply & Sewage Consulting Branch | 11 | 3 | 14 |  |
| 17 | M&E Branch | 25 | 0 | 25 |  |
| 18 | Elephant Branch |  | 9 | 09 |  |
| 19 | Executive Board | 5 | 0 | 5 |  |
| 20 | Human Resources - Administration Department | 40 | 0 | 40 |  |
| 21 | Financial and Accounting Department | 23 | -2 | 21 |  |
| 22 | Planning & Materials Department | 10 | 1 | 11 |  |
| 23 | Department of Information and Customer Services | 11 | 0 | 11 |  |
| 24 | PMU | 6 | -5 | 1 |  |
| 25 | Center for Water Quality Control | 9 | 0 | 9 |  |
| 26 | Center for Human Resources Training | 2 | 0 | 2 |  |
| Total | 1,137 | -30 | 1,107 |  |

- On April 24, 2020, the establishment of a new Elephant Trade Branch to expand the market for Elephant Fertilizer in Binh Duong as well as enhance the promotion and marketing of Elephant Bricks and Elephant fertilizers and bottled water.

- September 25, 2020 New establishment of BIWASE Construction and Electrical Joint Stock Company with main lines of energy production and charter capital of 100 billion VND, of which BIWASE's capital accounts for 60% (equivalent to 60 billion VND).

- Thus, up to now the company has affiliated units as follows:

+ 18 Branches: 9 Water Supply Branches: Di An, Thu Dau Mot, Complex Area, Tan Uyen, Thuan An, Bau Bang, Chon Thanh - Binh Phuoc Province, Dau Tieng, Phuoc Vinh; 1 Waste Treatment Branch; 4 Wastewater Treatment Branches: Thu Dau Mot, Thuan An, Di An, Tan Uyen; 1 Branch of Water Supply and Sewerage Consulting, 1 Branch of Urban Services, 1 Branch of BIWASE Construction, Technology M&E; and 1 Elephant Trade Branch.

+ 4 Professional Departments: Human Resources Management, Finance and Accounting, Planning - Materials, Preventing Losses.

+ 2 Center: BIWASE training and improving human resources center, 	 and water quality management center.

5. OPERATION & MANAGEMENT OF ENTERPRISES

- In 2020, to compensate for working capital and investment, the share issuance to increase charter capital has been completed with this issuance rate of 25% of current charter capital, equivalent to 37.5 million shares with 964,275 billion VND (average price 25,714 VND/share). Up to now, the rate of state capital participating in BIWASE is 20% with the current charter capital of BIWASE reaching 1,875 billion VND.

- Implement to promote customer development, deploy water supply pipeline to rural areas, near towns so that people can benefit more and more from the company's clean water source and achieve criteria on rural clean water supply rate.

- In terms of water loss prevention, exciting results (5.33%) but need to continue to be maintained at a low level of loss, invest more valuable equipment to stabilize pressure in the network, detect and handle unreasonable errors on the network.

- The clean water supply and waste collection and treatment are expanding the scope of services, the amount of domestic waste being collected and treated is increasing, advanced technology is used to treat waste thoroughly, maximize the use of existing resources to create products that are useful to the society.

- Corporate governance work, training managers and leaders to have more understanding of corporate governance methods following the trends of developed countries, meeting well the needs of listed companies and large-scale public companies. BIWASE's human resources are increasingly stable, professionally and efficiently.

6. FINANCIAL INVESTMENT OF BIWASE as of December 31, 2020.

| No. | Content | Financial investment value (billions dong) | Number of shares, accounting for % of charter capital | Proportion / Capital (%) | Expected dividends in 2020 (%) |
| --- | --- | --- | --- | --- | --- |
|  |  | The beginning of the period | Occurred during the period (+/-) | The Ending of the period |  |  |  |
| 1 | Chanh Phu Hoa Construction Investment Joint Stock Company | 141.55 | 65.54 | 207.09 | 13,927,959 shares | 43.12% | 15% |
| 2 | Dong Nai Water Supply Joint Stock Company (DNW) | 273.08 | 0 | 273.08 | 17.700.000 shares | 17.7% | 10% |
| 3 | Green Materials Recycling Joint Stock Company (3R) | 18.78 | 0.65 | 19.43 | 1,647.432 shares | 98.8% | 0% |
| 4 | Binh Duong Production and Import-Export Corporation (PRT) | 213.76 | 0 | 213.76 | 12,000,000 shares | 4.00% | 3% |
| 5 | Thanh Le Import Export Trading Corporation (TLP) | 18.38 | 0 | 18.38 | 1,200.000 shares | 0.51% | 3.28% |
| 6 | Gia Tan Water Supply Joint Stock Company | 0 | 35.18 | 35.18 | 2,398,899 shares | 25.98% | 0% |
| 7 | Mechanical and Electrical Construction Joint Stock Company - Biwase | 0 | 30 | 30 | 30,000,000 shares | 30% | 0% |
|  | Total | 665.55 | 101,370 | 766,920 | 49,074,290 shares |  |  |

PART II

COMMENTS ON RESULTS IN 2020

Since the company's products are mainly public products and services, the results of the implementation of specialized fields of activities are specific. In addition to complete the financial performance assessment criteria, it is more important that the environmental effects, urban infrastructure contribute to improving the quality of people life and creating a driving force for development in Binh Duong province.

- Water supply:

- Promote customer development, deploy water supply pipelines to rural areas and towns so that people can benefit from the company's clean water source and meet the criteria of water supply for the new urban center. In 2020, the company has focused on investment to expand the scope of water supply in potential areas such as Bau Bang district, Hon Quan district, Chon Thanh district - Binh Phuoc province.

- Clean water prices are adjusted appropriately and promptly (starting from the January 2020 bill period).

- In terms of water loss prevention, exciting results (5.33%) and need to be maintained at low losses and invest more valuable equipment to stabilize pressure in the network, detect and handle some errors irrationality on the supply network.

- Human resources are well-trained, updated with knowledge, performing work increasingly professionally and effectively.

- To develop the scope of water supply, the company has made efforts to invest in water supply to rural and suburban areas, but in some areas due to the sparse population density, the investment rate is high, also using underground water, so its effectiveness is not adequate.

- In addition, due to the influence of covid epidemic as well as the delay of some activities of enterprises in Binh Duong province, although water consumption for domestic purposes increased by 12.5%, but production increased only 2.6%, Trade and Service ... decreased by 3% over the same period, but in general, the total water consumption of BIWASE in recent years has not been much affected, 6.6% increase over the same period (Details in attached appendix).

- Waste Treatment:

- The waste collection and treatment are increasingly expanding the scope of services, the amount of domestic waste collected and treated is increasing, advanced technology is use for thoroughly treatment, maximizing the use of existing resources to create products that are useful to society.

- Tan Long Waste Treatment Project: progress of compensation has not been as expected.

- In 2020, affected by the covid 19 epidemic around the world and Vietnam, in which the raw material source is interrupted, the export markets also stop importing goods due to quarantine and closed in countries and territories that have a great influence on the business, and production of the business sector in the world in general and in Vietnam particularly. In Vietnam, the epidemic peaked in April with the Prime Minister's Directive 16/CT-TTg dated March 31, 2020 on the implementation of urgent measures to prevent and control the COVID-19 epidemic on implementing the social distancing in which Binh Duong province applies 15 days. Meanwhile, the company must operate continuously to ensure full and continuous provision of services, and even better it needs to be done such as strengthening street cleaning, disinfection of production sites, etc.

- Wastewater:

- The wastewater collection and treatment systems have just been put into operation, so the volume of wastewater collected is quite good and there is great potential for growth of connected customers in the coming years.

- Investment:

- To meet the increasing demand for clean water, in 2020, a number of BIWASE water supply plants were completed and put into use on schedule such as Tan Hiep, Tan Uyen, Uyen Hung, Di An and Chon Thanh plants.

- Financial investment: in 2020, the company will expand its investment in Gia Tan Water Supply Joint Stock Company - Dong Nai province, which is considered a market with great potential for water supply. Regarding financial investment in some enterprises outside the industry, in particular 3/2companies, Thanh Le, 3R still have some unsatisfactory things.

- The construction of a 12-storey social house with a disbursement value of about 144 billion VND in the period is currently in the process of disbursing loans and recovering investment capital from customers, but not enough.

- About taking care of employees' life:

- The Board of Directors of the company always creates conditions to ensure stable jobs and income for employees, from which the employee's life is increasingly improved and working with peace of mind. Average income in 2020 reached: 18.42 million VND/person/month, an increase of 5% compared to 2019 (17.55 million VND/person/month).

PART III

PRODUCTION AND BUSINESS PLAN IN 2021

Overcoming all difficulties, self-improvement, each leader, manager, and worker always strives to increase productivity, next year to be higher than the previous year, and to satisfy more and more customers. From there, some targets set by the company, as follows:

3.1 Some targets planned for the 2021:

- Total Revenue: ≥ 3,560 billion VND (not including internal revenue about 300 billion VND)

- Profit after tax: ≥ VND 530 billion.

- Commercial water: ≥ 176,000,000 m3.

- The amount of waste received and treated: an increase of ≥% as in 2020.

- The amount of wastewater collected and treated: an increase of ≥% as in 2020.

- Water connection customers: increase ≥ 28,000 connections.

- Water Loss for the whole company: ≤ 5.3%/year.

- Expected dividend: 12% of charter capital.

- Ensuring the correct implementation of the key projects. Repairing and purchasing equipment to ensure production and business plans.

3.2 Some implementation solutions

- Basically, if the COVID-19 epidemic is under controlled in Vietnam as well as in the world, the Vietnamese economy will recover by 2021. Thereby needing stronger reforms to help the economy recover in the medium term, such as improving business environment, promoting digital economy, improving efficiency of public investment and etc. Particularly at BIWASE, some solutions are proposed as follows:

1. Water supply sector:

- Investing in distribution network, developing customer connections to provide clean water to consumers, production more and more to maximize the capacity of completed works that put in to use in 2020 such as Tan Hiep, Di An, Uyen Hung, Nam Tan Uyen and Chon Thanh plants.

- Continue to organize and manage the implementation of projects and arrange appropriate and timely capital sources for investment in water supply works.

- Apply scientific and technological achievements, improve production and business efficiency, improve working conditions and reduce water loss. Apply information technology to improve management efficiency and customer service.

- Continue and accelerate the implementation of the program on collecting water bills through the online collection system.

2. Waste treatment field:

- Strengthen the collection and treatment of the increasing amount of waste received by the waste treatment plant, as well as maximize the capacity of the waste treatment line into organic fertilizer (capacity of 840 tons/day), and the incinerator (capacity of 200 tons/day) has been put into operation.

- Complete documents related to the land serving the Tan Long solid waste treatment complex.

- Develop and expand sales and promote promotion and marketing for elephant brick products, elephant fertilizers and bottled water.

- Continue to research and complete waste treatment technologies, increase the sale and transfer of waste treatment equipment.

3. Wastewater collection and treatment fields:

- Continue to improve and submit the plan for domestic wastewater drainage service unit price so that the new unit price can be applied.

- Strengthen customer connections and improve the wastewater collection mechanism for industrial customers.

- Other duties:

- Strengthen the recovery of investment capital of the company that has invested in the construction of 12-storey social apartment - An Phu.

- Continue to raise employees' awareness, improve capacity to perform tasks, improve operational management, manage operations effectively, and save costs. Focusing on improving the quality of human resources, consolidating the management apparatus, increasing productivity and labor efficiency.

- Research to expand business market with a long-term vision, in which efforts should focus on expanding the scope of investment in the water supply industry.

- To take measures for disease prevention and control in a new normal state. Always ready in an active, non-subjective, non-distracted posture to ensure the health and life safety of employees; at the same time continue to promote the implementation of work, to promote production and business ... in 2021 to complete the plans and resolutions set out at the shareholders' meeting in 2021.

- The above is the Report on business results in 2020 and business direction in 2021 presented at the Annual General Meeting of Shareholders in 2021.

GENERAL DIRECTOR

Recipients:

- As above

- Company Board of Directors;

- The Board of Supervisors of the Company;

- Save

APPENDIX

* Customers water connection changes in 2020: 27,685 customers and accumulated to 31/12/2020: 303,061 customers, as follows:

| No. | BRANCH | CUSTOMERS +/- IN THE PERIOD | ACCUMULATED CUSTOMERS UP TO 31/12/2020 |
| --- | --- | --- | --- |
|  |  | Business - services | HCSN | Manufacturing | Domestic use | Total | Business - services | HCSN | Manufacturing | Domestic use | Total |
| 1 | TDM | 21 | 21 | ten | 5,956 | 6.008 | 704 | 415 | 254 | 63,330 | 64,703 |
| 2 | DI AN | 34 | 5 | 23 | 6,897 | 6,959 | 811 | 391 | 1,304 | 109,178 | 111,684 |
| 3 | COMPLEX AREA | 23 | -1 | 499 | 6.309 | 6,830 | 129 | 181 | 3,869 | 46,353 | 50,532 |
| 4 | TAN UYEN | 14 | 16 | 83 | 1,266 | 1,379 | 46 | 127 | 812 | 11,145 | 12,130 |
| 5 | DAU TIENG | -2 | 1 | 0 | 171 | 170 | 37 | 61 | 4 | 4,818 | 4,920 |
| 6 | PHUOC VINH | -1 | 8 | 0 | 222 | 229 | 18 | 85 | 3 | 3,293 | 3,399 |
| 7 | BAU BANG | 0 | 1 | -419 | 2,034 | 1.616 | 0 | 49 | 3.143 | 5,673 | 8,865 |
| 8 | THUAN AN | 23 | 11 | 9 | 2,796 | 2,839 | 621 | 194 | 378 | 40,150 | 41,343 |
| 9 | CHON THANH | 14 | 19 | 85 | 1,537 | 1,655 | 35 | 44 | 199 | 5.207 | 5.485 |
|  | TOTAL | 126 | 81 | 290 | 27,188 | 27,685 | 2.401 | 1,547 | 9,966 | 289,147 | 303,061 |

* Total km of water supply pipes currently managed by the company, up to 31/12/2020: 4,655,356m.

| No. | Plant Name | Number of pipelines to be managed and operated (m) |
| --- | --- | --- |
| 1 | Complex WTP | 925,308 |
| 2 | Di An WTP | 1,078,892 |
| 3 | TDM WTP | 1,619,376 |
| 4 | Tan Uyen WTP | 271,557 |
| 5 | Thuan An WTP | 195,331 |
| 6 | Phuoc Vinh WTP | 56,705 |
| 7 | Dau Tieng WTP | 61,169 |
| 8 | Bau Bang WTP | 163,729 |
| 9 | Chon Thanh WTP | 283,289 |
|  | Total | 4,655,356 |

* Table of total volume of water consumed by purpose:

| No. | Use Purpose | Consumption | Compare the same period |
| --- | --- | --- | --- |
|  |  |  | +/- (m3) | % |
|  |  | YEAR 2020 (m3) | Proportion (%) | YEAR 2019 (m3) | Proportion (%) |  |  |
| 1 | Living | 73,667,954 | 44% | 65,504,715 | 57% | 8,163,239 | 12.5% |
| 2 | Manufacturing | 87,138,084 | 53% | 84,892,528 | 39% | 2,245,556 | 2.6% |
| 3 | Others (Business, HCSN, ...) | 4,592,071 | 3% | 4,734,384 | 4% | -142,313 | -3% |
| Total | 165,398,109 | 100% | 155,131,627 | 100% | 10,266,482 | 6.6% |

* Detailed table of water consumption and production in 2020

| No. | WTP | WATER Consumption (m3) | WATER Production (m3) | In That | Source water buy more |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Self-produced (m3) | Buy internally (m3) |  |  |
| 1 | Thu Dau Mot | 16,708,944 | 18,709,810 | 9,377,862 | 9,331,948 | The Complex, Di An, Thuan An |  |
| 2 | Di An | 57,357,435 | 88,037,451 | 88,037,451 |  |  |  |
| 3 | Complex Area | 48,014,344 | 51,528,838 | 51,528,838 |  |  |  |
| 4 | Tan Uyen | 9,962,245 | 10,315,342 | 10,315,342 |  |  |  |
| 5 | Dau Tieng | 897,096 | 915,813 | 915,813 |  |  |  |
| 6 | Phuoc Vinh | 634,027 | 663.496 | 663.496 |  |  |  |
| 7 | Bau Bang | 10,363,813 | 8,219,056 | 8,219,056 |  | Raw water: 2.296.227 m3 |  |
| 8 | Thuan An | 14,750,462 | 88,037,451 |  | 22,806,093 | Di An |  |
| 9 | Chon Thanh | 6,709,743 | 6,965,320 | 63965,320 |  |  |  |
| Total | 165,398,109 | 208,161,219 | 176.023.178 | 32,138,041 |  |

- Total km of existing drainage pipes at wastewater branches: 1,067.6 Km

| No. | WWTP | Pipeline level 1 (D400mm-1,200mm) | Pipeline level 2 (D200mm-350mm) | Pipeline level 3 (D110mm-160mm) | Pressure Pipe | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Thu Dau Mot | 25 | 81 | 264 | 11 | 381 |
| 2 | Thuan An | 16.4 | 52.9 | 220.7 |  | 290 |
| 3 | Tan Uyen | 22.3 | 11.9 | 81.3 | 2.5 | 118 |
| 4 | Di An | 21.7 | 33.7 | 216 | 7.2 | 278.6 |
| Total | 85.4 | 179.5 | 782 | 20.7 | 1,067.6 |

Unit: Km